## Slide 1: Orbital space solutions Australia Jump to Orbit
Australian Satellite Launch Facility | Project Plan

## Slide 2: The Project scope definition
Notes: Tom Courtney:
As Sam noted in our Project Charter the overall objective of our project is to construct a satellite launch site. The site will be capable of launching spacecraft into orbit as requested by the stakeholders, the Australian Space Agency.
The launch site will also have to satisfy the conditions outlined by an Indigenous community that is proximal to the site. Such as ethical use of the land and use that aligns with their values.

## Slide 3: Scope MANAGEMENT APPROACH
Notes: Our team, in particular our project leaders will strictly follow our scope baseline. Our project managers will ensure that any work completed is only that which is defined in our work breakdown structure.
Any proposed changes to the scope will undergo the same verification process that existing scope specifications underwent. That is the changes would have to be approved by both the project manager and the team. These changes will have to be approved by all members of the management team. They will also have to be approved by the project sponsor.

## Slide 4: Our TEAM
Notes: Our project involves both technical and community based hurdles for this reason a nontrivial portion of our management team will be functional managers. These individuals are responsible for working with lawyers to mediate agreements with the aforementioned Indigenous Community and other HR matters such as branding, accounting and procurrement of resources.
As this is a technical project the majority of our team will be operational managers who are responsible for any other deliverables specified. These individuals will work closely with engineers and experts of whom they will be responsible.